## Slide 1
2014.11.20
Project Name
By Your Name
2014.12.03
Project Name
By Your Name
2014.12.03
Project Name
By Your Name
Frank
March 21, 2022
Weekly Report
- week 11

## Slide 2: Plan This Week
 | 3/7 | 3/8 | 3/9 | 3/10 | 3/11
9~10 am | 一週報告整理 | Get event logs from Viavi | Tracing event code: EVT_RGR_LVL1_CONFIG_REQUEST | Analysis event logs, Make weekly report | Tracing event code: EVT_OAM_DU_CONFIG
10~11 am |  |  |  |  | Tracing event code: EVT_RLC_FLW_CTRL_INFO_INDICATION 1
11~12 pm |  |  | Tracing event code: EVT_L1_MSG_INDICATION |  | 
01~02 pm | Tracing event code: EVT_RGR_LVL1_CONFIG_REQUEST | Analysis event logs, Make weekly report | Tracing event code: EVT_L1_MSG_INDICATION | Tracing event code: EVT_L1_MSG_INDICATION | 
02~03 pm | Weekly Meeting |  | Get event logs from Viavi |  | 
03~04 pm |  |  |  | Tracing event code: EVT_OAM_DU_CONFIG | Make weekly report
04~05 pm |  |  |  |  | 
05~06 pm | Tracing event code: EVT_RGR_LVL1_CONFIG_REQUEST |  |  |  | 

## Slide 3: Plan Next Week
 | 3/14 | 3/15 | 3/16 | 3/17 | 3/18
9~10 am | 一週報告整理 | Tracing event code: EVT_RLC_REQ_FLW_CTRL_INFO | Make event logs analysis script with Python | Analysis event logs, Make weekly report | Analysis event logs, Make weekly report
10~11 am |  |  |  |  | 
 |  |  |  |  | Make event logs analysis script with Python
11~12 pm |  |  |  |  | 
01~02 pm | Tracing event code: EVT_RLC_REQ_FLW_CTRL_INFO | Tracing event code: EVT_NRUP_EGTPU_INDICATION | Get event logs from Viavi | Get event logs from Viavi | 
02~03 pm | Weekly Meeting |  |  |  | 
03~04 pm |  |  |  |  | Make weekly report
04~05 pm |  |  |  |  | 
05~06 pm | Tracing event code: EVT_RLC_REQ_FLW_CTRL_INFO |  |  |  | 

## Slide 4: Current Status
Current Status
  分析以下兩種情形，事件在queue中的等待時間
          CPU core numbers = 2 Pool numbers = 1
          CPU core numbers = 3 Pool numbers = 1
          CPU core numbers = 3 Pool numbers = 2 (1 for real time task, 1 for non real time task)
  控制變因:
    測試環境(Viavi)
    CPU頻率1.3GHz
    UE個數(16, 32)
    UE個數/TTI(1, 4)

## Slide 5: Current Status
Task | Date | Status | Comment
CPU Profile analyze | 3/7 | Done | 

## Slide 6: Real Time Task Waiting Time(x-1-x)

## Slide 7: Real Time Task Waiting Time(x-4-x)

## Slide 8: Real Time Task Execute Time(x-1-x)

## Slide 9: Real Time Task Execute Time(x-4-x)

## Slide 10: Non Real Time Task Waiting Time(x-1-x)

## Slide 11: Non Real Time Task Waiting Time(x-4-x)

## Slide 12: Non Real Time Task Execute Time(x-1-x)

## Slide 13: Non Real Time Task Execute Time(x-4-x)