## Slide 1
2014.11.20
Project Name
By Your Name
2014.12.03
Project Name
By Your Name
2014.12.03
Project Name
By Your Name
Frank
March 21, 2022
Weekly Report
- week 11

## Slide 2: Plan Next Week
 | 3/22 | 3/23 | 3/24 | 3/25 | 3/26
9~10 am | 一週報告整理 | Tracing event code (real time task) | Statistics on key events (key events: the events have strong relationship with operational variable) | Analysis event logs, Make weekly report | Analysis event logs, Make weekly report
10~11 am |  |  |  |  | 
11~12 pm |  |  |  |  | 
01~02 pm | Weekly Meeting | Tracing event code (non real time task) | Get event logs from Viavi | Get event logs from Viavi | Get event logs from Viavi
02~03 pm |  |  |  |  | 
03~04 pm | Weekly Meeting |  |  |  | 
04~05 pm |  |  |  |  | 
05~06 pm | Tracing event code |  |  |  | 

## Slide 3: Current Status
Task | Date | Status | Comment
CPU profile analyze | 3/21 | Done | 
3 cores:
  1UE/TTI Each core about 58%
  4UE/TTI Each core about 65%
2 cores:
  1UE/TTI Each core about 74%
  4UE/TTI Each core about 84%
  Crash Situation  4UE/TTI, 32UES Unable to start CU and DU
2(for real time task) + 1(for non real time task) cores:
  1UE/TTI 2 core about 13% (for real time task) 1 core about 95~100% (for non real time task)
  4UE/TTI 2 core about 18% (for real time task) 1 core about 95~100% (for non real time task)
Current Status
  分析以下兩種情形，事件在queue中的等待時間
          CPU core numbers = 2 Pool numbers = 1
          CPU core numbers = 3 Pool numbers = 1
          CPU core numbers = 3 Pool numbers = 2 (1 for real time task, 1 for non real time task)
  控制變因:
    測試環境(Viavi)
    CPU頻率1.3GHz
    UE個數(16, 32)
    UE個數/TTI(1, 4)

## Slide 4: Real Time Task Waiting Time(x-1-x)

## Slide 5: Real Time Task Waiting Time(x-4-x)

## Slide 6: Real Time Task Execute Time(x-1-x)

## Slide 7: Real Time Task Execute Time(x-4-x)

## Slide 8: Non Real Time Task Waiting Time(x-1-x)

## Slide 9: Non Real Time Task Waiting Time(x-4-x)

## Slide 10: Non Real Time Task Execute Time(x-1-x)

## Slide 11: Non Real Time Task Execute Time(x-4-x)

## Slide 12: CPU Usage
2 cpu cores
4 UE/TTI
16 UES
2 + 1 cpu cores
4 UE/TTI
32 UES
3 cpu cores
4 UE/TTI
32 UES